## Slide 1: 02.05.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Worked on final type
What to do?
Finish the assembly of the bottom part

## Slide 3: Electrical
Done.
Got Ito C working
Fixed 12V pcp design
What to do?
Find wifi and extension cable for rfid
Finish designing circuit bracket

## Slide 4: Sensor
Done.
Made a program for image processing
Ansked to borrow camera
Installed omni graffle
What to do?
Continue with above
Continue on error

## Slide 5: Software
Done.
Started ros video grabber node
Working on user interface
What to do?
Work on motor controllers
Work on mapping
Continue on user interface