## Slide 1: 22.03.11
Scrum meeting

## Slide 2: Mechanical
Done.
Working on the final design.
What to do?
Finish the design.
Order material.

## Slide 3: Electrical
Done.
Placed order at digykey.
What to do?
Get wheels/motors running.

## Slide 4: Sensor
Done.
Testing heat sensors. The single pixel. Not good results.
Been reading the data sheet frot the camera.
Doing error detection.
Still waiting for the readers.
What to do?

## Slide 5: Software
Done.
Nothing
What to do?
Wokr on code for exceptons.